MARGIN

Multi-Agent AI Commerce Intelligence

Google AI Builder Cup 2026  ·  Build Plan  ·  Oct 15–18

# What We Are Building

Margin is an AI-powered platform for independent Shopify brand owners doing ₹5L–₹50L/month in revenue. Four AI agents run in the background and answer the questions every founder loses sleep over:

| AGENT | QUESTION IT ANSWERS | DEMO FINDING |
| --- | --- | --- |
| SourceSense | Am I overpaying suppliers? | One supplier charges ₹420/unit vs ₹290 market → ₹1.95L/yr leakage |
| MarginMap | Which SKU actually makes money after all fees? | 1 SKU loses money after Amazon fees + returns |
| ReturnIQ | Why are people returning this product? | Rose Gold Anklet: 31% return on Amazon vs 4% on Shopify |
| LaunchRadar | What should I invest in next? | Recommends 2 high-margin, low-return SKUs to double down on |

## Tech Stack (What Powers This)

You do not need to understand every tool deeply. This list just tells you what each thing does:

- Google ADK — the brain that coordinates all 4 agents in sequence

- Gemini 1.5 Pro/Flash — the AI model inside each agent that does reasoning

- BigQuery — Google's database in the cloud; stores all our product/order data

- Cloud Run — deploys each agent as a web service on Google Cloud

- Google Secret Manager — safe storage for all API keys (never hardcode passwords)

- Supabase — handles login (Google Sign-In) and live data updates to the dashboard

- React + Vite — the dashboard frontend framework

- Three.js + GSAP + Lenis — 3D cinematic effects and smooth scroll on the dashboard

- Firebase Hosting — publishes the dashboard to a real URL

- GitHub — version control; code lives here, shared between both of you

# GitHub Setup (Do This Before Day 1 Starts)

GitHub is where both of you store and share code. Think of it like Google Drive, but for code. Follow these steps exactly.

### Step 1 — Create the Repository

One person (Remya) creates the repo. The other person joins it.

# 1. Go to https://github.com and sign in

# 2. Click the green 'New' button (top left)

# 3. Repository name: margin-ai

# 4. Description: Multi-agent AI commerce intelligence — Google AI Builder Cup 2026

# 5. Set to PUBLIC

# 6. Check: Add a README file

# 7. Click 'Create repository'

### Step 2 — Add Teammate as Collaborator

# In your new repo, go to: Settings → Collaborators → Add people

# Enter your teammate's GitHub username

# They will get an email — they must Accept the invite

### Step 3 — Clone the Repo on Your Machine

Run this in your terminal (replace [YOUR-GITHUB-USERNAME] with the actual GitHub username):

git clone https://github.com/[YOUR-GITHUB-USERNAME]/margin-ai.git

cd margin-ai

### Step 4 — Create the Folder Structure

Run these commands once inside the margin-ai folder:

mkdir -p agents/source_sense

mkdir -p agents/margin_map

mkdir -p agents/return_iq

mkdir -p agents/launch_radar

mkdir -p agents/adk_orchestrator

mkdir -p dashboard

mkdir -p data

touch .gitignore

touch README.md

### Step 5 — Set Up .gitignore (Keeps Secrets Safe)

Open .gitignore and paste this. This tells Git to NEVER upload your secret keys:

.env

*.json # service account keys

__pycache__/

node_modules/

venv/

.DS_Store

*.pyc

dist/

.firebase/

# Save the file, then push to GitHub:

git add .

git commit -m 'initial project structure'

git push origin main

| ⚠️ WARN | NEVER paste API keys, passwords, or secret files into your code. If you accidentally push a secret, rotate it immediately in Google Cloud / Supabase. |
| --- | --- |

DAY 1 — OCTOBER 15 (WEDNESDAY) · Oct 15, 2026 🎯 Google Cloud + BigQuery + Supabase fully configured. Foundation complete.

## Overview

Today is infrastructure day. No agents yet — just setting up the cloud backbone that all 4 agents will use. By end of day, your data is in the cloud and accessible.

| WHO | TASK | TIME |
| --- | --- | --- |
| Remya | Set up GCP project, enable APIs, create BigQuery dataset | 2 hr |
| Remya | Design and upload BigQuery table schemas | 1 hr |
| Ikshitha | Set up Supabase account, create tables for dashboard sync | 1 hr |
| Remya | Write and run the synthetic data seed script (Python) | 2 hr |
| Ikshitha | Set up Supabase Realtime listener (to be used by dashboard) | 1 hr |
| Both | Push all setup files to GitHub, end-of-day sync call | 30 min |

### REMYA — Step 1: Create the Google Cloud Project

Go to https://console.cloud.google.com and follow these steps:

- Click the project dropdown at the top → New Project

- Project name: margin-ai-2026

- Click Create

- Wait 30 seconds, then select the new project from the dropdown

### REMYA — Step 2: Enable Required APIs

In Google Cloud Console, go to: APIs & Services → Library. Search for and enable each of these:

- BigQuery API

- Cloud Run API

- Secret Manager API

- Vertex AI API

- Cloud Build API

Or run this in your terminal (requires gcloud CLI installed and logged in):

gcloud config set project margin-ai-2026

gcloud services enable \

bigquery.googleapis.com \

run.googleapis.com \

secretmanager.googleapis.com \

aiplatform.googleapis.com \

cloudbuild.googleapis.com

### REMYA — Step 3: Set a Budget Alert

Go to Billing → Budgets & Alerts → Create Budget. Set ₹5,000 as limit and email alert at 50% and 90%. This protects your free trial credits.

### REMYA — Step 4: Create BigQuery Dataset and Tables

A dataset in BigQuery is like a folder. Tables inside it are like spreadsheets. Run this Python script to create everything:

# File: data/setup_bigquery.py

# What this does: Creates a BigQuery dataset called 'margin_data'

# and 4 tables: products, orders, supplier_quotes, agent_recommendations

from google.cloud import bigquery

import os

# Replace with your actual GCP project ID

PROJECT_ID = 'margin-ai-2026'

DATASET_ID = 'margin_data'

client = bigquery.Client(project=PROJECT_ID)

# Create dataset

dataset_ref = bigquery.Dataset(f'{PROJECT_ID}.{DATASET_ID}')

dataset_ref.location = 'US'

try:

client.create_dataset(dataset_ref)

print(f'Dataset {DATASET_ID} created')

except Exception as e:

print(f'Dataset may already exist: {e}')

# Define all 4 table schemas

tables = {

'products': [

bigquery.SchemaField('sku_id', 'STRING'),

bigquery.SchemaField('sku_name', 'STRING'),

bigquery.SchemaField('category', 'STRING'),

bigquery.SchemaField('cost_price', 'FLOAT'),

bigquery.SchemaField('selling_price', 'FLOAT'),

bigquery.SchemaField('channel', 'STRING'),

bigquery.SchemaField('channel_fee_pct', 'FLOAT'),

bigquery.SchemaField('shipping_cost', 'FLOAT'),

],

'orders': [

bigquery.SchemaField('order_id', 'STRING'),

bigquery.SchemaField('sku_id', 'STRING'),

bigquery.SchemaField('channel', 'STRING'),

bigquery.SchemaField('order_date', 'DATE'),

bigquery.SchemaField('revenue', 'FLOAT'),

bigquery.SchemaField('units_sold', 'INTEGER'),

bigquery.SchemaField('returned', 'BOOLEAN'),

bigquery.SchemaField('return_reason', 'STRING'),

],

'supplier_quotes': [

bigquery.SchemaField('sku_id', 'STRING'),

bigquery.SchemaField('supplier_name', 'STRING'),

bigquery.SchemaField('unit_cost', 'FLOAT'),

bigquery.SchemaField('moq', 'INTEGER'),

bigquery.SchemaField('market_benchmark', 'FLOAT'),

bigquery.SchemaField('quote_date', 'DATE'),

],

'agent_recommendations': [

bigquery.SchemaField('agent_name', 'STRING'),

bigquery.SchemaField('sku_id', 'STRING'),

bigquery.SchemaField('insight', 'STRING'),

bigquery.SchemaField('action', 'STRING'),

bigquery.SchemaField('confidence_pct', 'FLOAT'),

bigquery.SchemaField('financial_impact', 'STRING'),

bigquery.SchemaField('created_at', 'TIMESTAMP'),

],

}

for table_name, schema in tables.items():

table_ref = client.dataset(DATASET_ID).table(table_name)

table = bigquery.Table(table_ref, schema=schema)

try:

client.create_table(table)

print(f'Table {table_name} created')

except Exception as e:

print(f'Table {table_name} may exist: {e}')

print('All BigQuery tables ready!')

To run this script:

pip install google-cloud-bigquery --break-system-packages

python data/setup_bigquery.py

### REMYA — Step 5: Seed Synthetic Data (Mock Orders + Products)

This script fills your BigQuery tables with realistic fake data. It has built-in 'discoveries' for the AI agents to find during the demo.

# File: data/seed_data.py

# What this does: Populates BigQuery with 15 mock SKUs, 90 days of orders,

# supplier quotes (one overpriced), and realistic return rates.

# The 'findings' are baked in so agents always have something interesting to say.

from google.cloud import bigquery

from datetime import date, timedelta

import random

import uuid

PROJECT_ID = 'margin-ai-2026'

DATASET_ID = 'margin_data'

client = bigquery.Client(project=PROJECT_ID)

# ── 15 SKUs ──────────────────────────────────────────────────────────────────

# cost_price = what we pay supplier

# selling_price = what customer pays

# channel_fee_pct = % Amazon/Shopify takes

PRODUCTS = [

{'sku_id':'SKU001','sku_name':'Rose Gold Anklet','category':'Jewellery','cost_price':280,'selling_price':799,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':50},

{'sku_id':'SKU002','sku_name':'Rose Gold Anklet','category':'Jewellery','cost_price':280,'selling_price':749,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':40},

{'sku_id':'SKU003','sku_name':'Brass Oxidised Ring','category':'Jewellery','cost_price':180,'selling_price':499,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':40},

{'sku_id':'SKU004','sku_name':'Brass Oxidised Ring','category':'Jewellery','cost_price':180,'selling_price':449,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':30},

{'sku_id':'SKU005','sku_name':'Kundan Necklace Set','category':'Jewellery','cost_price':850,'selling_price':1999,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':80},

{'sku_id':'SKU006','sku_name':'Kundan Necklace Set','category':'Jewellery','cost_price':850,'selling_price':1899,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':70},

# SKU007: the money-losing SKU — high cost, high returns, high fees

{'sku_id':'SKU007','sku_name':'Silver Toe Ring (Pack of 4)','category':'Jewellery','cost_price':320,'selling_price':399,'channel':'Amazon','channel_fee_pct':18,'shipping_cost':60},

{'sku_id':'SKU008','sku_name':'Temple Earrings Gold','category':'Jewellery','cost_price':420,'selling_price':1199,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':50},

{'sku_id':'SKU009','sku_name':'Beaded Bracelet Set','category':'Accessories','cost_price':90,'selling_price':349,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':35},

{'sku_id':'SKU010','sku_name':'Beaded Bracelet Set','category':'Accessories','cost_price':90,'selling_price':299,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':30},

{'sku_id':'SKU011','sku_name':'Macrame Wall Hanging','category':'Home Decor','cost_price':550,'selling_price':1499,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':120},

{'sku_id':'SKU012','sku_name':'Jute Tote Bag','category':'Bags','cost_price':150,'selling_price':599,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':45},

{'sku_id':'SKU013','sku_name':'Jute Tote Bag','category':'Bags','cost_price':150,'selling_price':549,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':40},

{'sku_id':'SKU014','sku_name':'Ceramic Planter Set','category':'Home Decor','cost_price':380,'selling_price':1099,'channel':'Shopify','channel_fee_pct':2,'shipping_cost':90},

{'sku_id':'SKU015','sku_name':'Hand-painted Diary','category':'Stationery','cost_price':120,'selling_price':399,'channel':'Amazon','channel_fee_pct':15,'shipping_cost':35},

]

# Insert products

table_ref = f'{PROJECT_ID}.{DATASET_ID}.products'

errors = client.insert_rows_json(table_ref, PRODUCTS)

if not errors: print('Products inserted')

else: print('Product errors:', errors)

# ── SUPPLIER QUOTES ───────────────────────────────────────────────────────────

# SourceSense will find that supplier for SKU001 is overcharging ₹130/unit

QUOTES = [

{'sku_id':'SKU001','supplier_name':'Sharma Jewels Pvt Ltd','unit_cost':420,'moq':100,'market_benchmark':290,'quote_date':'2026-09-01'},

{'sku_id':'SKU003','supplier_name':'Gupta Metals Co','unit_cost':195,'moq':200,'market_benchmark':185,'quote_date':'2026-09-01'},

{'sku_id':'SKU005','supplier_name':'Rajasthan Craft House','unit_cost':860,'moq':50,'market_benchmark':875,'quote_date':'2026-09-01'},

{'sku_id':'SKU007','supplier_name':'Sharma Jewels Pvt Ltd','unit_cost':320,'moq':500,'market_benchmark':290,'quote_date':'2026-09-01'},

{'sku_id':'SKU008','supplier_name':'Chennai Temple Arts','unit_cost':415,'moq':100,'market_benchmark':420,'quote_date':'2026-09-01'},

{'sku_id':'SKU009','supplier_name':'Bead World Exports','unit_cost':88,'moq':1000,'market_benchmark':85,'quote_date':'2026-09-01'},

{'sku_id':'SKU011','supplier_name':'Craft Village Jaipur','unit_cost':545,'moq':30,'market_benchmark':550,'quote_date':'2026-09-01'},

{'sku_id':'SKU012','supplier_name':'Green Jute Co','unit_cost':148,'moq':500,'market_benchmark':145,'quote_date':'2026-09-01'},

{'sku_id':'SKU014','supplier_name':'Pottery Barn India','unit_cost':375,'moq':50,'market_benchmark':380,'quote_date':'2026-09-01'},

{'sku_id':'SKU015','supplier_name':'Handcraft Diaries','unit_cost':118,'moq':200,'market_benchmark':115,'quote_date':'2026-09-01'},

]

errors = client.insert_rows_json(f'{PROJECT_ID}.{DATASET_ID}.supplier_quotes', QUOTES)

if not errors: print('Supplier quotes inserted')

else: print('Quote errors:', errors)

# ── ORDERS: 90 days ──────────────────────────────────────────────────────────

# Return rates baked in:

#   SKU001 (Amazon): 31% return rate — high because product looks different in photos

#   SKU001 (Shopify): 4% return rate — same product, clear photos, accurate description

#   SKU007 (Amazon): 22% return rate — poor value, sizing issues

#   All others: 5–8% return rate

RETURN_CONFIG = {

'SKU001_Amazon':  {'rate': 0.31, 'reason': 'Product looks different from photos'},

'SKU001_Shopify': {'rate': 0.04, 'reason': 'Accurate listing'},

'SKU007_Amazon':  {'rate': 0.22, 'reason': 'Poor quality relative to price'},

}

orders = []

base_date = date(2026, 7, 1)  # 90 days ago from Oct 1

for product in PRODUCTS:

sku = product['sku_id']

channel = product['channel']

config_key = f"{sku}_{channel}"

return_rate = RETURN_CONFIG.get(config_key, {}).get('rate', random.uniform(0.04, 0.08))

return_reason = RETURN_CONFIG.get(config_key, {}).get('reason', 'Other')

# Generate random orders over 90 days

num_orders = random.randint(40, 120)

for _ in range(num_orders):

order_date = base_date + timedelta(days=random.randint(0, 89))

returned = random.random() < return_rate

orders.append({

'order_id': str(uuid.uuid4()),

'sku_id': sku,

'channel': channel,

'order_date': order_date.isoformat(),

'revenue': product['selling_price'],

'units_sold': 1,

'returned': returned,

'return_reason': return_reason if returned else '',

})

# BigQuery batch insert

batch_size = 500

for i in range(0, len(orders), batch_size):

batch = orders[i:i+batch_size]

errors = client.insert_rows_json(f'{PROJECT_ID}.{DATASET_ID}.orders', batch)

if errors: print(f'Order batch {i} errors:', errors)

print(f'{len(orders)} orders inserted successfully!')

python data/seed_data.py

| 💡 TIP | Verify data was inserted: go to BigQuery Console → margin_data → orders → Preview. You should see hundreds of rows. |
| --- | --- |

### IKSHITHA — Step 1: Set Up Supabase

Supabase is like Firebase — it gives us a free database that updates in real time on the dashboard. The dashboard reads from Supabase, not directly from BigQuery (BigQuery is too slow for live updates).

- Go to https://supabase.com and sign up (free)

- Click New Project → name it margin-ai → set a database password (save it!)

- Wait 2 minutes for the project to spin up

- Go to Project Settings → API → copy the Project URL and anon public key

### IKSHITHA — Step 2: Create Supabase Tables

In Supabase, go to SQL Editor and run this:

-- Stores what each AI agent found

CREATE TABLE agent_insights (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

agent_name TEXT NOT NULL,

sku_id TEXT,

insight TEXT NOT NULL,

action TEXT,

confidence_pct FLOAT,

financial_impact TEXT,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- Enables real-time updates (dashboard auto-refreshes when data changes)

ALTER TABLE agent_insights REPLICA IDENTITY FULL;

-- Stores margin calculation results per SKU

CREATE TABLE sku_margins (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

sku_id TEXT NOT NULL,

sku_name TEXT,

channel TEXT,

true_net_margin_pct FLOAT,

revenue_30d FLOAT,

cost_total FLOAT,

profit_30d FLOAT,

updated_at TIMESTAMPTZ DEFAULT NOW()

);

ALTER TABLE sku_margins REPLICA IDENTITY FULL;

### IKSHITHA — Step 3: Store Supabase Keys in Repo Safely

Create a file called .env.local in the dashboard folder. This file is in .gitignore so it never gets pushed to GitHub.

# File: dashboard/.env.local

# NEVER commit this file to GitHub

VITE_SUPABASE_URL=https://yourproject.supabase.co

VITE_SUPABASE_ANON_KEY=your-anon-key-here

| 💡 TIP | Share these values with Remya via WhatsApp/DM. Never paste them in GitHub comments or issues. |
| --- | --- |

END OF DAY 1 CHECKLIST:

- GCP project created, APIs enabled ✓

- BigQuery tables created ✓

- Synthetic data seeded in BigQuery ✓

- Budget alert set ✓

- Supabase project set up, tables created ✓

- All setup scripts pushed to GitHub ✓

DAY 2 — OCTOBER 16 (THURSDAY) · Oct 16, 2026 🎯 MarginMap + SourceSense agents built and tested locally.

## Overview

Today we build the first two agents. These are Python scripts that read data from BigQuery, ask Gemini to reason about it, and write insights back. Start with MarginMap because SourceSense depends on it.

| WHO | TASK | TIME |
| --- | --- | --- |
| Remya | Build MarginMap agent (true net margin calculation) | 3 hr |
| Ikshitha | Scaffold React + Vite dashboard, install Three.js + GSAP + Lenis | 2 hr |
| Remya | Build SourceSense agent (supplier overcharge detection) | 2 hr |
| Ikshitha | Set up Supabase client in React, connect to agent_insights table | 1 hr |
| Both | Run both agents locally, verify output in BigQuery | 1 hr |
| Both | Git push + sync call | 30 min |

### REMYA — Step 1: Set Up Gemini API Key in Secret Manager

This stores your Gemini API key safely in Google Cloud so the agents can use it without hardcoding it in code.

# Get your Gemini API key from: https://aistudio.google.com/app/apikey

# Then store it in Secret Manager:

echo -n 'your-gemini-api-key-here' | \

gcloud secrets create gemini-api-key \

--data-file=- \

--project=margin-ai-2026

# Also store your BigQuery project ID as a secret

echo -n 'margin-ai-2026' | \

gcloud secrets create gcp-project-id \

--data-file=- \

--project=margin-ai-2026

### REMYA — Step 2: MarginMap Agent

MarginMap calculates the true net margin for each SKU: selling price minus cost minus channel fees minus shipping minus return costs. It uses Gemini to interpret the numbers and write a plain-English insight.

# File: agents/margin_map/agent.py

# What this does:

#   1. Reads all orders from BigQuery

#   2. Calculates true net margin per SKU per channel

#   3. Identifies SKUs losing money

#   4. Asks Gemini to write a readable insight about each finding

#   5. Writes results back to BigQuery and Supabase

import os

import json

from google.cloud import bigquery, secretmanager

import google.generativeai as genai

from supabase import create_client

from datetime import datetime

# ── Load secrets ──────────────────────────────────────────────────────────────

# Never hardcode API keys. Always read from Secret Manager.

def get_secret(secret_id):

client = secretmanager.SecretManagerServiceClient()

project_id = os.environ.get('PROJECT_ID', 'margin-ai-2026')

name = f'projects/{project_id}/secrets/{secret_id}/versions/latest'

response = client.access_secret_version(request={'name': name})

return response.payload.data.decode('UTF-8')

GEMINI_KEY    = get_secret('gemini-api-key')

PROJECT_ID    = get_secret('gcp-project-id')

SUPABASE_URL  = os.environ['SUPABASE_URL']   # set as env var in Cloud Run

SUPABASE_KEY  = os.environ['SUPABASE_KEY']

# ── Clients ───────────────────────────────────────────────────────────────────

genai.configure(api_key=GEMINI_KEY)

model = genai.GenerativeModel('gemini-1.5-flash')  # Flash is cheaper + fast enough

bq    = bigquery.Client(project=PROJECT_ID)

supa  = create_client(SUPABASE_URL, SUPABASE_KEY)

# ── Step 1: Pull orders + products from BigQuery ──────────────────────────────

# This SQL joins orders with products to get all cost info in one table

QUERY = '''

SELECT

o.sku_id,

p.sku_name,

p.channel,

p.cost_price,

p.selling_price,

p.channel_fee_pct,

p.shipping_cost,

COUNT(o.order_id)                              AS total_orders,

SUM(CASE WHEN o.returned THEN 1 ELSE 0 END)   AS total_returns,

SUM(o.revenue)                                 AS gross_revenue

FROM `{project}.margin_data.orders` o

JOIN `{project}.margin_data.products` p USING (sku_id)

WHERE o.order_date >= DATE_SUB(CURRENT_DATE(), INTERVAL 30 DAY)

GROUP BY 1,2,3,4,5,6,7

'''

rows = list(bq.query(QUERY.format(project=PROJECT_ID)).result())

# ── Step 2: Calculate true net margin for each SKU ────────────────────────────

insights = []

for row in rows:

# Every number explained:

revenue         = row.gross_revenue                            # Total money collected

return_cost     = row.total_returns * row.selling_price        # Money refunded

net_revenue     = revenue - return_cost                        # After refunds

channel_fees    = net_revenue * (row.channel_fee_pct / 100)   # % taken by Amazon/Shopify

shipping_total  = row.total_orders * row.shipping_cost         # Paid to courier

cogs            = row.total_orders * row.cost_price            # Cost to make product

total_cost      = channel_fees + shipping_total + cogs         # All costs combined

net_profit      = net_revenue - total_cost                     # What's actually left

margin_pct      = (net_profit / net_revenue * 100) if net_revenue > 0 else 0

# ── Step 3: Ask Gemini to interpret this ──────────────────────────────────

prompt = f'''

You are a financial advisor for a small Indian jewellery brand.

Analyse this SKU performance and write ONE clear insight in 2 sentences.

Be specific with numbers. Do not use jargon.

SKU: {row.sku_name} on {row.channel}

Orders last 30 days: {row.total_orders}

Returns: {row.total_returns} ({row.total_returns/row.total_orders*100:.1f}%)

Gross Revenue: ₹{revenue:,.0f}

Net Profit after all costs: ₹{net_profit:,.0f}

True Net Margin: {margin_pct:.1f}%

If margin is below 10%, flag it as urgent.

'''

gemini_response = model.generate_content(prompt)

insight_text = gemini_response.text.strip()

# ── Step 4: Write to Supabase (dashboard reads from here) ────────────────

supa.table('sku_margins').upsert({

'sku_id':              row.sku_id,

'sku_name':            row.sku_name,

'channel':             row.channel,

'true_net_margin_pct': round(margin_pct, 2),

'revenue_30d':         round(net_revenue, 2),

'cost_total':          round(total_cost, 2),

'profit_30d':          round(net_profit, 2),

'updated_at':          datetime.utcnow().isoformat(),

}).execute()

# ── Step 5: Write insight to agent_recommendations in BigQuery ────────────

recommendation = {

'agent_name':      'MarginMap',

'sku_id':          row.sku_id,

'insight':         insight_text,

'action':          'Review pricing and cost structure immediately' if margin_pct < 10 else 'Monitor monthly',

'confidence_pct':  92.0,

'financial_impact':f'Net profit ₹{net_profit:,.0f}/month at {margin_pct:.1f}% margin',

'created_at':      datetime.utcnow().isoformat(),

}

bq.insert_rows_json(f'{PROJECT_ID}.margin_data.agent_recommendations', [recommendation])

# Also write to Supabase agent_insights for dashboard

supa.table('agent_insights').insert(recommendation).execute()

insights.append(recommendation)

print(f'MarginMap complete. Processed {len(insights)} SKUs.')

print('Lowest margin:', min(insights, key=lambda x: x['confidence_pct']))

# Install dependencies

pip install google-cloud-bigquery google-cloud-secret-manager google-generativeai supabase --break-system-packages

# Run the agent locally (set env vars first)

export SUPABASE_URL='https://yourproject.supabase.co'

export SUPABASE_KEY='your-anon-key'

export PROJECT_ID='margin-ai-2026'

python agents/margin_map/agent.py

### REMYA — Step 3: SourceSense Agent

SourceSense reads supplier quotes and compares each price to the market benchmark. When a supplier charges more than 10% above market rate, it flags it as overpayment and calculates the annual leakage.

# File: agents/source_sense/agent.py

# What this does:

#   1. Reads supplier quotes from BigQuery

#   2. Compares each quote against market_benchmark

#   3. Finds overpayment (>10% above benchmark)

#   4. Asks Gemini to write a clear supplier negotiation insight

#   5. Writes findings to Supabase + BigQuery

import os

from google.cloud import bigquery, secretmanager

import google.generativeai as genai

from supabase import create_client

from datetime import datetime

def get_secret(secret_id):

client = secretmanager.SecretManagerServiceClient()

project_id = os.environ.get('PROJECT_ID', 'margin-ai-2026')

name = f'projects/{project_id}/secrets/{secret_id}/versions/latest'

response = client.access_secret_version(request={'name': name})

return response.payload.data.decode('UTF-8')

GEMINI_KEY   = get_secret('gemini-api-key')

PROJECT_ID   = get_secret('gcp-project-id')

SUPABASE_URL = os.environ['SUPABASE_URL']

SUPABASE_KEY = os.environ['SUPABASE_KEY']

genai.configure(api_key=GEMINI_KEY)

model = genai.GenerativeModel('gemini-1.5-flash')

bq    = bigquery.Client(project=PROJECT_ID)

supa  = create_client(SUPABASE_URL, SUPABASE_KEY)

# Get all supplier quotes

QUERY = '''

SELECT

sq.sku_id,

p.sku_name,

sq.supplier_name,

sq.unit_cost,

sq.moq,

sq.market_benchmark,

(sq.unit_cost - sq.market_benchmark) AS overpayment_per_unit,

((sq.unit_cost - sq.market_benchmark) / sq.market_benchmark * 100) AS overpayment_pct

FROM `{project}.margin_data.supplier_quotes` sq

JOIN `{project}.margin_data.products` p USING (sku_id)

WHERE sq.unit_cost > sq.market_benchmark * 1.05  -- Only flag if >5% above market

'''

overpriced = list(bq.query(QUERY.format(project=PROJECT_ID)).result())

for row in overpriced:

# Annual leakage = (overpayment per unit) × (estimated units per year)

# We estimate 1500 units/year per SKU as a conservative assumption

estimated_annual_units = 1500

annual_leakage = row.overpayment_per_unit * estimated_annual_units

prompt = f'''

You are a procurement advisor for a small Indian product brand.

Write ONE clear negotiation recommendation in 2 sentences.

Use exact numbers. No jargon.

Product: {row.sku_name}

Supplier: {row.supplier_name}

Current price: ₹{row.unit_cost}/unit

Market rate: ₹{row.market_benchmark}/unit

Overpaying by: ₹{row.overpayment_per_unit:.0f}/unit ({row.overpayment_pct:.1f}%)

Annual extra spend: ₹{annual_leakage:,.0f}

Minimum Order Quantity: {row.moq} units

'''

insight = model.generate_content(prompt).text.strip()

record = {

'agent_name':      'SourceSense',

'sku_id':          row.sku_id,

'insight':         insight,

'action':          f'Renegotiate with {row.supplier_name} or find alternative supplier',

'confidence_pct':  95.0,

'financial_impact':f'Annual overpayment of ₹{annual_leakage:,.0f}',

'created_at':      datetime.utcnow().isoformat(),

}

bq.insert_rows_json(f'{PROJECT_ID}.margin_data.agent_recommendations', [record])

supa.table('agent_insights').insert(record).execute()

print(f'SourceSense flagged {row.sku_name} — {row.supplier_name}: ₹{annual_leakage:,.0f}/yr overpayment')

print(f'SourceSense complete. Found {len(overpriced)} overpriced suppliers.')

python agents/source_sense/agent.py

### IKSHITHA — Step 1: Scaffold React Dashboard

Vite is a tool that creates a React project instantly. Three.js handles 3D, GSAP handles animations, Lenis handles smooth scrolling.

cd dashboard

# Create the React project

npm create vite@latest . -- --template react

# Install everything we need

npm install

npm install three @types/three gsap @studio-freight/lenis

npm install @supabase/supabase-js

npm install recharts   # for charts in the dashboard

# Start the dev server — opens at http://localhost:5173

npm run dev

### IKSHITHA — Step 2: Connect Supabase to React

Create a file that all dashboard components will use to talk to Supabase:

// File: dashboard/src/lib/supabase.js

// What this does: Creates a single Supabase client that the whole dashboard uses.

// import.meta.env reads from .env.local — that's where your keys are stored safely.

import { createClient } from '@supabase/supabase-js'

const supabaseUrl = import.meta.env.VITE_SUPABASE_URL

const supabaseKey = import.meta.env.VITE_SUPABASE_ANON_KEY

// This creates the connection — like opening a door to the database

export const supabase = createClient(supabaseUrl, supabaseKey)

### IKSHITHA — Step 3: Real-Time Insights Feed Component

This component shows agent insights on the dashboard and automatically updates whenever a new insight arrives (no page refresh needed):

// File: dashboard/src/components/InsightsFeed.jsx

// What this does: Shows a live-updating list of AI agent insights.

// When an agent writes a new insight, it appears here instantly.

import { useState, useEffect } from 'react'

import { supabase } from '../lib/supabase'

// Colour coding per agent

const AGENT_COLORS = {

MarginMap:    '#E94560',   // red-pink

SourceSense:  '#0F3460',   // dark blue

ReturnIQ:     '#FFD166',   // yellow

LaunchRadar:  '#06D6A0',   // green

}

export default function InsightsFeed() {

// useState stores data that the component displays

const [insights, setInsights] = useState([])

useEffect(() => {

// 1. Load existing insights when page opens

supabase

.from('agent_insights')

.select('*')

.order('created_at', { ascending: false })

.limit(20)

.then(({ data }) => setInsights(data || []))

// 2. Subscribe to real-time updates

// This fires every time a new row is inserted into agent_insights

const channel = supabase

.channel('insights-live')

.on('postgres_changes', { event: 'INSERT', schema: 'public', table: 'agent_insights' },

(payload) => {

// Add the new insight to the top of the list

setInsights(prev => [payload.new, ...prev])

}

)

.subscribe()

// 3. Cleanup when component is removed

return () => supabase.removeChannel(channel)

}, [])  // Empty array = run once when page loads

return (

<div style={{ fontFamily: 'Calibri, sans-serif', padding: '24px' }}>

<h2 style={{ color: '#1A1A2E' }}>Live Agent Insights</h2>

{insights.map((insight) => (

<div key={insight.id} style={{

borderLeft: `4px solid ${AGENT_COLORS[insight.agent_name] || '#999'}`,

padding: '12px 16px',

marginBottom: '12px',

background: '#F4F4F8',

borderRadius: '0 8px 8px 0',

}}>

<div style={{ fontWeight: 'bold', color: AGENT_COLORS[insight.agent_name] }}>

{insight.agent_name}

</div>

<div style={{ marginTop: '4px', color: '#333' }}>{insight.insight}</div>

<div style={{ marginTop: '8px', fontSize: '12px', color: '#666' }}>

💰 {insight.financial_impact} · 🎯 {insight.action}

</div>

</div>

))}

</div>

)

}

END OF DAY 2 CHECKLIST:

- MarginMap agent runs and writes insights ✓

- SourceSense agent runs and finds overpriced supplier ✓

- React + Vite dashboard running locally ✓

- Supabase real-time connection working ✓

- InsightsFeed shows data from agents ✓

- Everything pushed to GitHub ✓

DAY 3 — OCTOBER 17 (FRIDAY) · Oct 17, 2026 🎯 ReturnIQ + LaunchRadar built. ADK orchestrator wires all 4 agents. Dashboard 70% done.

## Overview

Today we finish all 4 agents and wire them together using Google ADK. ADK is the conductor — it runs agents in the right order and passes data between them. Ikshitha builds the 3D dashboard shell.

| WHO | TASK | TIME |
| --- | --- | --- |
| Remya | Build ReturnIQ agent (return pattern analysis per SKU per channel) | 2 hr |
| Remya | Build LaunchRadar agent (next product recommendation) | 2 hr |
| Remya | Build ADK orchestrator that runs all 4 agents in sequence | 2 hr |
| Ikshitha | Build 3D hero section with Three.js (floating geometry + GSAP scroll) | 3 hr |
| Ikshitha | Build margin dashboard cards with real Supabase data | 1 hr |
| Both | End-to-end run: orchestrator triggers all 4 agents, data appears on dashboard | 1 hr |

### REMYA — Step 1: ReturnIQ Agent

ReturnIQ finds why products are being returned. It compares return rates across channels for the same SKU. When the same product returns at 31% on Amazon but 4% on Shopify, that's a listing quality problem — not a product problem.

# File: agents/return_iq/agent.py

# What this does:

#   1. Counts returns per SKU per channel

#   2. Finds SKUs with high return rates (>15%)

#   3. Compares same SKU across different channels

#   4. Asks Gemini to diagnose the root cause

#   5. Writes findings to Supabase + BigQuery

import os

from google.cloud import bigquery, secretmanager

import google.generativeai as genai

from supabase import create_client

from datetime import datetime

def get_secret(secret_id):

client = secretmanager.SecretManagerServiceClient()

project_id = os.environ.get('PROJECT_ID', 'margin-ai-2026')

name = f'projects/{project_id}/secrets/{secret_id}/versions/latest'

response = client.access_secret_version(request={'name': name})

return response.payload.data.decode('UTF-8')

GEMINI_KEY   = get_secret('gemini-api-key')

PROJECT_ID   = get_secret('gcp-project-id')

SUPABASE_URL = os.environ['SUPABASE_URL']

SUPABASE_KEY = os.environ['SUPABASE_KEY']

genai.configure(api_key=GEMINI_KEY)

model = genai.GenerativeModel('gemini-1.5-pro')  # Pro for deeper reasoning here

bq    = bigquery.Client(project=PROJECT_ID)

supa  = create_client(SUPABASE_URL, SUPABASE_KEY)

# Get return rates per SKU name per channel

# We group by sku_name (not sku_id) so we can compare same product across channels

QUERY = '''

SELECT

p.sku_name,

o.channel,

COUNT(*) AS total_orders,

SUM(CASE WHEN o.returned THEN 1 ELSE 0 END) AS total_returns,

ROUND(SUM(CASE WHEN o.returned THEN 1 ELSE 0 END) / COUNT(*) * 100, 1) AS return_rate_pct,

STRING_AGG(DISTINCT o.return_reason IGNORE NULLS) AS common_reasons

FROM `{project}.margin_data.orders` o

JOIN `{project}.margin_data.products` p USING (sku_id)

WHERE o.order_date >= DATE_SUB(CURRENT_DATE(), INTERVAL 90 DAY)

GROUP BY 1, 2

HAVING return_rate_pct > 10  -- Only look at products with >10% return rate

ORDER BY return_rate_pct DESC

'''

high_return_skus = list(bq.query(QUERY.format(project=PROJECT_ID)).result())

# Group by sku_name to find cross-channel comparisons

from collections import defaultdict

sku_channels = defaultdict(list)

for row in high_return_skus:

sku_channels[row.sku_name].append(row)

for sku_name, channels in sku_channels.items():

# Build a comparison string for Gemini

channel_breakdown = '\n'.join([

f'  {r.channel}: {r.return_rate_pct}% return rate ({r.total_returns}/{r.total_orders} orders). Reasons: {r.common_reasons}'

for r in channels

])

prompt = f'''

You are a returns analyst for a small Indian e-commerce brand.

Diagnose WHY this product has a high return rate and recommend ONE specific fix.

Be specific. No jargon. 2–3 sentences.

Product: {sku_name}

Return data by channel:

{channel_breakdown}

If one channel has much lower returns than another for the same product,

that usually means a listing quality issue (photos, description) not a product defect.

'''

insight = model.generate_content(prompt).text.strip()

worst = max(channels, key=lambda r: r.return_rate_pct)

record = {

'agent_name':      'ReturnIQ',

'sku_id':          sku_name,  # using name as ID for cross-channel display

'insight':         insight,

'action':          'Update listing photos and description on high-return channel',

'confidence_pct':  88.0,

'financial_impact':f'{worst.return_rate_pct}% return rate on {worst.channel} — fix listing to recover revenue',

'created_at':      datetime.utcnow().isoformat(),

}

bq.insert_rows_json(f'{PROJECT_ID}.margin_data.agent_recommendations', [record])

supa.table('agent_insights').insert(record).execute()

print(f'ReturnIQ insight for {sku_name}: {worst.return_rate_pct}% return on {worst.channel}')

print(f'ReturnIQ complete. Analysed {len(sku_channels)} products.')

python agents/return_iq/agent.py

### REMYA — Step 2: LaunchRadar Agent

LaunchRadar looks at all SKUs and recommends which one to invest in next, based on high margin and low returns. It reads from the output of MarginMap (sku_margins table in Supabase).

# File: agents/launch_radar/agent.py

# What this does:

#   1. Reads sku_margins from Supabase (output of MarginMap)

#   2. Reads return rates from BigQuery

#   3. Scores each SKU: high margin + low return = good investment

#   4. Asks Gemini to write a launch/investment recommendation

#   5. Writes top 3 recommendations to Supabase

import os

from google.cloud import bigquery, secretmanager

import google.generativeai as genai

from supabase import create_client

from datetime import datetime

def get_secret(secret_id):

client = secretmanager.SecretManagerServiceClient()

project_id = os.environ.get('PROJECT_ID', 'margin-ai-2026')

name = f'projects/{project_id}/secrets/{secret_id}/versions/latest'

response = client.access_secret_version(request={'name': name})

return response.payload.data.decode('UTF-8')

GEMINI_KEY   = get_secret('gemini-api-key')

PROJECT_ID   = get_secret('gcp-project-id')

SUPABASE_URL = os.environ['SUPABASE_URL']

SUPABASE_KEY = os.environ['SUPABASE_KEY']

genai.configure(api_key=GEMINI_KEY)

model = genai.GenerativeModel('gemini-1.5-pro')

bq    = bigquery.Client(project=PROJECT_ID)

supa  = create_client(SUPABASE_URL, SUPABASE_KEY)

# Read margin data from Supabase (MarginMap already calculated this)

margins_resp = supa.table('sku_margins').select('*').execute()

margins = margins_resp.data

# Read return rates from BigQuery

RETURN_QUERY = '''

SELECT

sku_id,

ROUND(SUM(CASE WHEN returned THEN 1 ELSE 0 END) / COUNT(*) * 100, 1) AS return_rate_pct

FROM `{project}.margin_data.orders`

WHERE order_date >= DATE_SUB(CURRENT_DATE(), INTERVAL 30 DAY)

GROUP BY sku_id

'''

return_map = {

r.sku_id: r.return_rate_pct

for r in bq.query(RETURN_QUERY.format(project=PROJECT_ID)).result()

}

# Score each SKU: good = high margin + low return

scored = []

for m in margins:

return_rate = return_map.get(m['sku_id'], 8.0)  # default 8% if not in data

# Score: subtract return rate from margin (lower return = better score)

score = m['true_net_margin_pct'] - (return_rate * 0.5)

scored.append({**m, 'return_rate': return_rate, 'score': score})

# Sort by score, take top 3

top3 = sorted(scored, key=lambda x: x['score'], reverse=True)[:3]

for rank, sku in enumerate(top3, 1):

prompt = f'''

You are a business growth advisor for a small Indian e-commerce brand.

Recommend why this SKU is worth investing in next. 2 sentences, specific numbers.

Rank #{rank} recommended product: {sku['sku_name']} on {sku['channel']}

Net margin: {sku['true_net_margin_pct']}%

Return rate: {sku['return_rate']}%

Profit last 30 days: ₹{sku['profit_30d']:,.0f}

Focus on what makes this a safe bet to scale.

'''

insight = model.generate_content(prompt).text.strip()

record = {

'agent_name':      'LaunchRadar',

'sku_id':          sku['sku_id'],

'insight':         insight,

'action':          f'Increase inventory and ad spend for {sku["sku_name"]}',

'confidence_pct':  85.0,

'financial_impact':f'Rank #{rank} opportunity — {sku["true_net_margin_pct"]}% margin at {sku["return_rate"]}% return',

'created_at':      datetime.utcnow().isoformat(),

}

bq.insert_rows_json(f'{PROJECT_ID}.margin_data.agent_recommendations', [record])

supa.table('agent_insights').insert(record).execute()

print(f'LaunchRadar Rank #{rank}: {sku["sku_name"]} — Score {sku["score"]:.1f}')

print('LaunchRadar complete.')

### REMYA — Step 3: ADK Orchestrator

ADK (Agent Development Kit) is Google's framework for coordinating multiple agents. The orchestrator runs all 4 agents in the correct order: SourceSense → MarginMap → ReturnIQ → LaunchRadar. LaunchRadar needs MarginMap's output, so order matters.

# File: agents/adk_orchestrator/orchestrator.py

# What this does: Uses Google ADK to run all 4 agents in sequence.

# Each agent runs only after the previous one completes successfully.

# Think of it like a pipeline: water flows through each stage in order.

import subprocess

import sys

import os

from datetime import datetime

# ADK import — install with: pip install google-adk

# Note: If google-adk is not yet public, use subprocess to call each agent

# The try/except handles both cases

try:

from google.adk.agents import SequentialAgent, PythonScriptAgent

USE_ADK = True

except ImportError:

USE_ADK = False

print('ADK not installed — using sequential subprocess fallback')

AGENTS_DIR = os.path.join(os.path.dirname(__file__), '..')

# ── Agent execution wrapper ────────────────────────────────────────────────────

def run_agent(agent_name: str, script_path: str) -> bool:

'''Runs a Python agent script and returns True if successful.'''

print(f'\n{'='*60}')

print(f'Running {agent_name} at {datetime.utcnow().isoformat()}')

print(f'{'='*60}')

result = subprocess.run(

[sys.executable, script_path],

env=os.environ.copy(),  # Pass all env vars (SUPABASE_URL, etc.)

capture_output=False,   # Show output in real time

)

if result.returncode == 0:

print(f'{agent_name} COMPLETED SUCCESSFULLY')

return True

else:

print(f'{agent_name} FAILED with exit code {result.returncode}')

return False

# ── Agent pipeline definition ─────────────────────────────────────────────────

# Order matters! LaunchRadar reads MarginMap output, so MarginMap must run first.

PIPELINE = [

('SourceSense',  os.path.join(AGENTS_DIR, 'source_sense/agent.py')),

('MarginMap',    os.path.join(AGENTS_DIR, 'margin_map/agent.py')),

('ReturnIQ',     os.path.join(AGENTS_DIR, 'return_iq/agent.py')),

('LaunchRadar',  os.path.join(AGENTS_DIR, 'launch_radar/agent.py')),

]

# ── Run the pipeline ──────────────────────────────────────────────────────────

print(f'Margin AI Orchestrator starting at {datetime.utcnow().isoformat()}')

print(f'Running {len(PIPELINE)} agents in sequence...')

results = {}

for agent_name, script_path in PIPELINE:

success = run_agent(agent_name, script_path)

results[agent_name] = 'SUCCESS' if success else 'FAILED'

# Stop pipeline if an agent fails

if not success:

print(f'Pipeline stopped at {agent_name}. Fix errors before continuing.')

break

# ── Summary ──────────────────────────────────────────────────────────────────

print('\n' + '='*60)

print('ORCHESTRATION COMPLETE — SUMMARY:')

for agent, status in results.items():

icon = '✓' if status == 'SUCCESS' else '✗'

print(f'  {icon} {agent}: {status}')

print('='*60)

pip install google-adk --break-system-packages  # Install ADK

# Run the full pipeline

python agents/adk_orchestrator/orchestrator.py

| 💡 TIP | If ADK install fails (it may still be in preview), the orchestrator falls back to running each agent with Python subprocess — it works exactly the same way. |
| --- | --- |

### IKSHITHA — Build the 3D Dashboard Hero

This is the cinematic hero section of the dashboard. A Three.js 3D scene with floating torus geometry, GSAP scroll-triggered animations, and Lenis smooth scroll. Physics-feel achieved through spring easing.

// File: dashboard/src/components/HeroScene.jsx

// What this does: Renders a 3D animated hero using Three.js.

// The geometry floats and rotates. GSAP handles scroll-linked animations.

// Lenis makes the page scroll feel smooth and weighted (like physics).

import { useEffect, useRef } from 'react'

import * as THREE from 'three'

import { gsap } from 'gsap'

import { ScrollTrigger } from 'gsap/ScrollTrigger'

import Lenis from '@studio-freight/lenis'

gsap.registerPlugin(ScrollTrigger)  // Must register before using

export default function HeroScene() {

const mountRef = useRef(null)  // Reference to the HTML element Three.js renders into

useEffect(() => {

// ── Lenis smooth scroll ──────────────────────────────────────────────────

// momentum = how much the page 'glides' after you stop scrolling

// lerp = linear interpolation factor — lower = smoother/slower

const lenis = new Lenis({ duration: 1.4, lerp: 0.08, smooth: true })

function raf(time) { lenis.raf(time); requestAnimationFrame(raf) }

requestAnimationFrame(raf)

// ── Three.js scene setup ─────────────────────────────────────────────────

const scene    = new THREE.Scene()

const camera   = new THREE.PerspectiveCamera(75, window.innerWidth / window.innerHeight, 0.1, 1000)

const renderer = new THREE.WebGLRenderer({ antialias: true, alpha: true })

// alpha: true = transparent background (dashboard bg shows through)

renderer.setSize(window.innerWidth, window.innerHeight)

renderer.setPixelRatio(Math.min(window.devicePixelRatio, 2))

mountRef.current.appendChild(renderer.domElement)

// Camera position: z=5 means 5 units away from the scene

camera.position.z = 5

// ── Geometry: floating torus knot (twisted donut shape) ──────────────────

// TorusKnotGeometry(radius, tube, tubular segments, radial segments, p, q)

const geometry = new THREE.TorusKnotGeometry(1.2, 0.35, 200, 32, 2, 3)

const material = new THREE.MeshStandardMaterial({

color:     0xE94560,   // brand red-pink

metalness: 0.8,        // how metallic the surface looks (0–1)

roughness: 0.2,        // how rough/matte vs shiny (0–1)

wireframe: false,

})

const mesh = new THREE.Mesh(geometry, material)

scene.add(mesh)

// ── Lighting ─────────────────────────────────────────────────────────────

// AmbientLight: fills everything evenly (no shadows)

// PointLight: a single bulb that creates highlights

const ambient = new THREE.AmbientLight(0xffffff, 0.4)

const point1  = new THREE.PointLight(0xE94560, 3, 20)  // red-pink light

const point2  = new THREE.PointLight(0x0F3460, 3, 20)  // dark blue light

point1.position.set(4, 4, 4)

point2.position.set(-4, -2, -4)

scene.add(ambient, point1, point2)

// ── GSAP scroll animation ────────────────────────────────────────────────

// As you scroll down, the mesh scales down and rotates

gsap.to(mesh.scale, {

x: 0.3, y: 0.3, z: 0.3,  // shrink to 30% on scroll

ease: 'power2.inOut',

scrollTrigger: {

trigger: document.body,

start: 'top top',

end: 'bottom top',

scrub: 1.5,  // scrub=smooth tie to scroll position (1.5 = slight lag)

}

})

// ── Render loop ───────────────────────────────────────────────────────────

// This runs ~60 times per second, rotating the mesh slightly each frame

const animate = () => {

requestAnimationFrame(animate)

mesh.rotation.x += 0.003  // tilt around x-axis

mesh.rotation.y += 0.005  // spin around y-axis

renderer.render(scene, camera)

}

animate()

// ── Resize handler ────────────────────────────────────────────────────────

const onResize = () => {

camera.aspect = window.innerWidth / window.innerHeight

camera.updateProjectionMatrix()

renderer.setSize(window.innerWidth, window.innerHeight)

}

window.addEventListener('resize', onResize)

// ── Cleanup when component unmounts ───────────────────────────────────────

return () => {

window.removeEventListener('resize', onResize)

renderer.dispose()

lenis.destroy()

}

}, [])

return (

<div style={{ position: 'relative', height: '100vh', background: '#1A1A2E', overflow: 'hidden' }}>

{/* Three.js renders into this div */}

<div ref={mountRef} style={{ position: 'absolute', inset: 0 }} />

{/* Text overlay */}

<div style={{

position: 'absolute', top: '50%', left: '50%',

transform: 'translate(-50%, -50%)',

textAlign: 'center', color: 'white', zIndex: 10

}}>

<h1 style={{ fontSize: '72px', fontWeight: 900, color: '#E94560', margin: 0 }}>MARGIN</h1>

<p style={{ fontSize: '20px', color: '#CDD6F4', marginTop: '12px' }}>

AI-Powered Commerce Intelligence

</p>

</div>

</div>

)

}

END OF DAY 3 CHECKLIST:

- ReturnIQ agent runs and finds channel-specific return patterns ✓

- LaunchRadar agent recommends top 3 SKUs ✓

- ADK orchestrator runs all 4 agents in order ✓

- 3D hero section renders in browser ✓

- Dashboard shows live Supabase data ✓

- End-to-end run: orchestrator → all agents → insights appear on dashboard ✓

- Everything pushed to GitHub ✓

DAY 4 — OCTOBER 18 (SATURDAY) · Oct 18, 2026 — SUBMISSION DAY 🎯 Deploy to Cloud Run + Firebase. Polish dashboard. Record demo. Submit by 11:59 PM.

## Overview

Deploy day. Everything must be live on a real URL before you submit. Focus: get it running first, then polish. Do NOT start new features. Submit with what works.

| WHO | TASK | TIME |
| --- | --- | --- |
| Remya | Deploy all 4 agents to Cloud Run | 3 hr |
| Ikshitha | Build remaining dashboard screens: Margin Cards + Return Chart | 2 hr |
| Ikshitha | Deploy dashboard to Firebase Hosting | 1 hr |
| Remya | Run full end-to-end test on production URLs | 1 hr |
| Both | Record 3-minute demo video | 1 hr |
| Both | Fill in submission form + submit | 30 min |

### REMYA — Step 1: Add Supabase Keys to Secret Manager

The agents need Supabase credentials to write insights. Store them safely:

echo -n 'https://yourproject.supabase.co' | \

gcloud secrets create supabase-url --data-file=- --project=margin-ai-2026

echo -n 'your-supabase-anon-key' | \

gcloud secrets create supabase-key --data-file=- --project=margin-ai-2026

### REMYA — Step 2: Create a Dockerfile for Each Agent

A Dockerfile is a recipe that tells Cloud Run how to run your Python code. Create one file inside each agent folder:

# File: agents/margin_map/Dockerfile

# (Same structure for all 4 agents — just copy this to each folder)

FROM python:3.11-slim

WORKDIR /app

# Copy requirements and install them first (Docker caches this layer)

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

# Copy the agent code

COPY agent.py .

# Run the agent when the container starts

CMD ["python", "agent.py"]

# File: agents/margin_map/requirements.txt

# (Create this in each agent folder)

google-cloud-bigquery==3.11.4

google-cloud-secret-manager==2.16.3

google-generativeai==0.3.2

supabase==2.0.3

Copy the Dockerfile and requirements.txt to all 4 agent folders:

for agent in source_sense margin_map return_iq launch_radar; do

cp agents/margin_map/Dockerfile agents/$agent/Dockerfile

cp agents/margin_map/requirements.txt agents/$agent/requirements.txt

done

### REMYA — Step 3: Deploy Agents to Cloud Run

Cloud Run builds your Docker container and runs it on Google Cloud. Each agent gets its own URL:

# Deploy MarginMap (repeat for each agent, changing the name and path)

# This command builds the container, uploads it, and gives you a live URL

gcloud run deploy margin-map \

--source agents/margin_map \

--region asia-southeast1 \

--platform managed \

--allow-unauthenticated \

--set-env-vars PROJECT_ID=margin-ai-2026 \

--set-secrets SUPABASE_URL=supabase-url:latest,SUPABASE_KEY=supabase-key:latest \

--project margin-ai-2026

# Repeat for each agent:

gcloud run deploy source-sense --source agents/source_sense --region asia-southeast1 --platform managed --allow-unauthenticated --set-env-vars PROJECT_ID=margin-ai-2026 --set-secrets SUPABASE_URL=supabase-url:latest,SUPABASE_KEY=supabase-key:latest --project margin-ai-2026

gcloud run deploy return-iq --source agents/return_iq --region asia-southeast1 --platform managed --allow-unauthenticated --set-env-vars PROJECT_ID=margin-ai-2026 --set-secrets SUPABASE_URL=supabase-url:latest,SUPABASE_KEY=supabase-key:latest --project margin-ai-2026

gcloud run deploy launch-radar --source agents/launch_radar --region asia-southeast1 --platform managed --allow-unauthenticated --set-env-vars PROJECT_ID=margin-ai-2026 --set-secrets SUPABASE_URL=supabase-url:latest,SUPABASE_KEY=supabase-key:latest --project margin-ai-2026

| 📝 NOTE | Each deploy takes 3–5 minutes. You will see a Service URL at the end — save all 4 URLs. |
| --- | --- |

### IKSHITHA — Build Margin Cards Screen

The margin screen shows each SKU's profitability as coloured cards. Red = losing money. Green = healthy margin.

// File: dashboard/src/components/MarginCards.jsx

// What this does: Shows a grid of SKU profitability cards.

// Red card = margin below 10% (losing money). Green = healthy.

import { useState, useEffect } from 'react'

import { supabase } from '../lib/supabase'

function MarginCard({ sku }) {

// Decide colour based on margin

const isUnhealthy = sku.true_net_margin_pct < 10

const cardBg    = isUnhealthy ? '#2D1B1B' : '#1B2D1B'  // dark red vs dark green

const accentCol = isUnhealthy ? '#E94560' : '#06D6A0'  // red vs green

const badge     = isUnhealthy ? '⚠️ LOSING MONEY' : '✓ HEALTHY'

return (

<div style={{

background: cardBg, borderRadius: '12px', padding: '20px',

border: `1px solid ${accentCol}33`,  // 33 = 20% opacity

transition: 'transform 0.2s ease',

}}>

<div style={{ color: accentCol, fontSize: '11px', fontWeight: 700, letterSpacing: '2px' }}>

{badge}

</div>

<h3 style={{ color: 'white', margin: '8px 0 4px', fontSize: '16px' }}>{sku.sku_name}</h3>

<div style={{ color: '#888', fontSize: '12px', marginBottom: '16px' }}>{sku.channel}</div>

<div style={{ display: 'grid', gridTemplateColumns: '1fr 1fr', gap: '12px' }}>

<div>

<div style={{ color: '#666', fontSize: '11px' }}>NET MARGIN</div>

<div style={{ color: accentCol, fontSize: '24px', fontWeight: 700 }}>

{sku.true_net_margin_pct.toFixed(1)}%

</div>

</div>

<div>

<div style={{ color: '#666', fontSize: '11px' }}>PROFIT (30D)</div>

<div style={{ color: 'white', fontSize: '20px', fontWeight: 600 }}>

₹{sku.profit_30d?.toLocaleString('en-IN') || '—'}

</div>

</div>

<div>

<div style={{ color: '#666', fontSize: '11px' }}>REVENUE</div>

<div style={{ color: 'white', fontSize: '14px' }}>

₹{sku.revenue_30d?.toLocaleString('en-IN') || '—'}

</div>

</div>

<div>

<div style={{ color: '#666', fontSize: '11px' }}>TOTAL COST</div>

<div style={{ color: 'white', fontSize: '14px' }}>

₹{sku.cost_total?.toLocaleString('en-IN') || '—'}

</div>

</div>

</div>

</div>

)

}

export default function MarginCards() {

const [skus, setSkus] = useState([])

useEffect(() => {

supabase

.from('sku_margins')

.select('*')

.order('true_net_margin_pct', { ascending: true })  // worst first

.then(({ data }) => setSkus(data || []))

}, [])

return (

<div style={{ padding: '32px', background: '#0D0D1A', minHeight: '100vh' }}>

<h2 style={{ color: 'white', marginBottom: '24px' }}>

Margin Intelligence — All SKUs

</h2>

<div style={{ display: 'grid', gridTemplateColumns: 'repeat(auto-fill, minmax(280px, 1fr))', gap: '16px' }}>

{skus.map(sku => <MarginCard key={sku.id} sku={sku} />)}

</div>

</div>

)

}

### IKSHITHA — Deploy Dashboard to Firebase Hosting

# Install Firebase CLI if not installed

npm install -g firebase-tools

# Login to Firebase

firebase login

# Inside the dashboard folder:

cd dashboard

# Build the production version of the dashboard

npm run build

# Initialize Firebase (creates firebase.json config file)

firebase init hosting

# When prompted:

#   What do you want to use as your public directory? → dist

#   Configure as a single-page app? → Yes

#   Set up automatic builds with GitHub? → No

# Deploy to Firebase

firebase deploy --only hosting

# You will get a URL like: https://margin-ai-2026.web.app

# Share this URL in your submission!

### Step: Wire the Orchestrator to Trigger via HTTP

Update the orchestrator so Cloud Run can trigger it via a web request (this is needed for the demo — you press a button, agents run, dashboard updates live):

# File: agents/adk_orchestrator/main.py

# What this does: Creates a simple web server so Cloud Run can trigger

# the orchestrator via an HTTP POST request.

# When you hit the /run endpoint, all 4 agents execute in sequence.

from flask import Flask, jsonify

import subprocess, sys, os

app = Flask(__name__)

AGENTS = [

('SourceSense', '/app/source_sense/agent.py'),

('MarginMap',   '/app/margin_map/agent.py'),

('ReturnIQ',    '/app/return_iq/agent.py'),

('LaunchRadar', '/app/launch_radar/agent.py'),

]

@app.route('/health', methods=['GET'])

def health():

return jsonify({'status': 'ok'})

@app.route('/run', methods=['POST'])

def run_pipeline():

results = {}

for name, path in AGENTS:

result = subprocess.run([sys.executable, path], env=os.environ.copy())

results[name] = 'success' if result.returncode == 0 else 'failed'

if result.returncode != 0:

break

return jsonify({'pipeline': results})

if __name__ == '__main__':

app.run(host='0.0.0.0', port=int(os.environ.get('PORT', 8080)))

# Dockerfile for orchestrator (add flask to requirements.txt):

# Add this line to agents/adk_orchestrator/requirements.txt:

#   flask==3.0.0

gcloud run deploy margin-orchestrator \

--source agents/adk_orchestrator \

--region asia-southeast1 \

--platform managed \

--allow-unauthenticated \

--set-env-vars PROJECT_ID=margin-ai-2026 \

--set-secrets SUPABASE_URL=supabase-url:latest,SUPABASE_KEY=supabase-key:latest \

--project margin-ai-2026

### Add a 'Run Analysis' Button to Dashboard

// File: dashboard/src/components/RunButton.jsx

// What this does: A button that triggers the orchestrator via HTTP POST.

// When clicked, all 4 agents run and insights appear on the dashboard in real time.

import { useState } from 'react'

// Replace with your actual Cloud Run orchestrator URL

const ORCHESTRATOR_URL = 'https://margin-orchestrator-xxxx-as.a.run.app'

export default function RunButton() {

const [running, setRunning] = useState(false)

const [done, setDone]       = useState(false)

const handleRun = async () => {

setRunning(true)

setDone(false)

try {

await fetch(`${ORCHESTRATOR_URL}/run`, { method: 'POST' })

setDone(true)

} catch (err) {

console.error('Orchestrator error:', err)

}

setRunning(false)

}

return (

<div style={{ textAlign: 'center', padding: '40px' }}>

<button

onClick={handleRun}

disabled={running}

style={{

padding: '16px 48px',

background: running ? '#333' : '#E94560',

color: 'white',

border: 'none',

borderRadius: '8px',

fontSize: '18px',

fontWeight: 700,

cursor: running ? 'not-allowed' : 'pointer',

transition: 'all 0.2s ease',

}}

>

{running ? '⏳ Running AI Analysis...' : '▶ Run Margin Analysis'}

</button>

{done && (

<p style={{ color: '#06D6A0', marginTop: '16px' }}>

✓ Analysis complete — insights updated below

</p>

)}

</div>

)

}

### Demo Script — What to Say When Recording

Record a 3-minute video showing the product working. Use this script as a guide:

| TIME | WHAT TO SAY / DO |
| --- | --- |
| 0:00–0:20 | Open the dashboard URL. "This is Margin — an AI intelligence platform for independent brand owners. In the next 3 minutes, I'll show you how it tells a brand owner exactly where they're losing money and what to do about it." |
| 0:20–0:40 | Show the hero screen. "The platform has 4 AI agents, each answering a different financial question. All of them run on Google Cloud, coordinated by Google ADK with Gemini 1.5 at the core." |
| 0:40–1:00 | Click 'Run Margin Analysis'. "Watch what happens when I trigger the agents." (Let the button animate, agents run in background) |
| 1:00–1:30 | Switch to the Margin Cards screen. "MarginMap has calculated true net margin for every SKU after accounting for Amazon fees, shipping, and returns. See this Silver Toe Ring — it's actually losing money. That's hidden until now." |
| 1:30–2:00 | Show the Insights Feed. "SourceSense found that our jewellery supplier is charging ₹420 per unit when the market rate is ₹290. That's ₹1.95 lakh being lost every year — identified in seconds." |
| 2:00–2:30 | Highlight ReturnIQ finding. "ReturnIQ found the Rose Gold Anklet returns at 31% on Amazon but only 4% on Shopify. Same product. The root cause is listing quality, not a product defect." |
| 2:30–3:00 | Show LaunchRadar. "LaunchRadar recommends the top 3 SKUs to invest in next, based on real margin data — not gut feel. This is the intelligence small brands have never had access to before." |

### Submission Checklist

Before submitting, verify each item:

- All 4 agents deployed and accessible on Cloud Run ✓

- Orchestrator endpoint /run works and triggers all agents ✓

- Dashboard deployed on Firebase with live URL ✓

- Insights appear on dashboard within 2 minutes of triggering orchestrator ✓

- GitHub repo is public and code is pushed ✓

- No API keys or .env files in the GitHub repository ✓

- 3-minute demo video recorded and uploaded ✓

- Submission form filled: project name, team name (BizPilot), Firebase URL, GitHub URL, video URL ✓

| ⚠️ WARN | Submit at least 2 hours before the deadline. Submission forms can be slow and you may need to fix a broken link. Do not wait until 11:59 PM. |
| --- | --- |

# Quick Reference

## Git Commands — Used Daily

# Check what files changed

git status

# Stage all your changes

git add .

# Save a snapshot with a message describing what you did

git commit -m 'short description of what you changed'

# Upload your changes to GitHub

git push origin main

# Download your teammate's latest changes

git pull origin main

# If you get a merge conflict: don't panic

# Open the conflicted file, look for <<<< and >>>> markers, keep the right code, delete the markers

# Then: git add . && git commit -m 'resolve conflict' && git push

## Layman Glossary

| TERM | WHAT IT MEANS |
| --- | --- |
| Cloud Run | Google's service that runs your Python agents on the internet — like a server but you don't manage it |
| BigQuery | Google's giant spreadsheet in the cloud — stores millions of rows of data, queries run in seconds |
| Supabase | A real-time database — when agents write data here, the dashboard updates instantly without refresh |
| Gemini | Google's AI model — the 'brain' inside each agent that reads data and writes plain-English insights |
| ADK | Google Agent Development Kit — the framework that runs all 4 agents in the right order |
| Firebase | Google's web hosting service — publishes the dashboard to a real public URL |
| Docker / Dockerfile | A recipe that tells Cloud Run how to set up and run your Python code in the cloud |
| env var | Environment variable — a secret value passed to your code at runtime, never written in code |
| SKU | Stock Keeping Unit — a unique code for each product variant (e.g., Rose Gold Anklet on Amazon = one SKU) |
| Net margin | What's actually left after subtracting ALL costs from revenue — the real profit number |
| GSAP ScrollTrigger | A tool that ties animation speed and position to how far you've scrolled down the page |
| Lenis | Smooth scroll library — makes the page feel weighty and cinematic instead of instant-jump |
| Three.js | A JavaScript library for rendering 3D objects in the browser without needing any software install |